## Slide 1: LANL Team Update 9/3/2024 Izzy Baumler, Dalton Boeckmann, Morgan Gullo, Jade Waldron

## Slide 2: Weekly Task Updates
Continuing Research for DR1 Report
After talking with Dr.Tsenn we have divided up the DR1 research topics
  Jade - Arm attachments and storage
  Morgan - Arm attachments and storage
  Dalton - Dynamic behavior of control arm
  Izzy - Electrical behavior of control arm
Meeting with Shuangyu Xie delayed to next tuesday to discuss arm attachment for her weed removal project
Creating our list of people we want to interview

## Slide 3: Weekly Task Updates

## Slide 4: Upcoming Week
Meeting with our sponsor on 9/6 at 1 PM
  We have prepared questions for him to hopefully answer
Conducting Interviews for Needs Analysis
Finalizing and Submitting our DR1 Reports
Meeting with Shuangyu Xie 9/10